# Finance Management System

Target Architecture and Implementation Roadmap — V1.1

| Version | Status | Authority date |
| --- | --- | --- |
| 1.1 | LOCKED TARGET — adds the Golden Business Outcome Harness; later changes require an approved ADR and version update | 2026-08-14 |

Architecture decision Build a local-first Windows/macOS desktop application using Tauri 2, React/TypeScript, Rust and SQLite. The same component boundaries and contracts must support a later centralized server deployment with PostgreSQL and multiple authenticated remote clients without rewriting the financial domain or user experience.

# 1. Purpose and authority

This document locks V1.1 of the target software architecture for the Finance Management System. It converts the completed cross-cutting and tab requirements into a deployable technical direction. It governs platform selection, component boundaries, data authority, device handoff, centralized expansion, business-outcome verification, implementation sequencing and architectural acceptance.

The Finance Management System Build Package v2.0 remains the business and data-design baseline.

V1.1 adds the Golden Business Outcome Harness as a required architecture component and preserves V1.0 as the preceding locked baseline.

This document is the governing technical architecture unless superseded by a later approved version.

The initial product is a single-owner, local-first desktop system with controlled handoff between computers.

Centralized multi-client operation is an intentional deployment evolution supported by V1—not a speculative rewrite.

Spreadsheet mechanics are evidence of business intent; they are not the target component boundaries.

# 2. Locked architectural outcomes

| ID | Locked outcome | Implication |
| --- | --- | --- |
| ARCH-01 | Local write-first authority | The operational SQLite database resides in the application data directory on the active computer. |
| ARCH-02 | Cross-platform desktop | The same application codebase produces signed Windows and macOS installations. |
| ARCH-03 | Component architecture | Business components communicate through versioned interfaces and do not depend on each other’s database tables. |
| ARCH-04 | Deployment-independent domain | Financial domain rules do not know whether persistence is SQLite, PostgreSQL, local IPC or a remote API. |
| ARCH-05 | Safe computer handoff | Immutable snapshot lineage identifies which computer holds the newest verified state and blocks unsafe divergent writes. |
| ARCH-06 | Centralized expansion | The architecture supports a future server-based deployment with multiple authenticated desktop and web clients. |
| ARCH-07 | Accuracy and explainability | Financial calculations expose inputs, versions, evidence and reconciliation—not opaque automation. |
| ARCH-08 | Progressive automation | Manual, paste/import and API adapters feed the same canonical validation and posting services. |
| ARCH-09 | No autonomous financial action | No component may place trades or move money without a separately approved future authorization design. |

# 3. Target technology stack

| Layer | V1 selection | Role |
| --- | --- | --- |
| Desktop shell | Tauri 2 | Windows/macOS lifecycle, permissions, installers, signed updates and native integration. |
| Presentation | React + TypeScript + Vite | Component-based UI, navigation, forms and interactive workflow. |
| Design system | Radix primitives + governed design tokens | Accessible, consistent and polished interface without screen-specific styling drift. |
| Tables / charts | TanStack Table + Apache ECharts | High-density financial tables and exact-value drillable visualizations. |
| Application core | Rust | Use cases, validation, financial invariants, reconciliation, security and orchestration. |
| Persistence | Repository interfaces + SQLx adapters | Prevents UI/domain coupling to a specific database. |
| Local database | SQLite, local filesystem, WAL mode | Embedded operational system of record for desktop-local deployment. |
| Central database | PostgreSQL when server deployment begins | Concurrent multi-client transactions, server authority and centralized administration. |
| Financial precision | Fixed-scale integers and decimal domain types | No binary floating-point arithmetic for authoritative quantities, money, basis or rates. |
| Evidence storage | Content-addressed attachment store | Broker exports, statements, tax evidence, hashes and provenance. |
| Optional analytics | DuckDB read-only analytical projection | Larger trend and backtesting workloads without becoming another source of truth. |
| Optional connectors | Packaged Python worker behind versioned jobs | Provider-specific retrieval, parsing and research when Python materially improves delivery. |
| Source / delivery | GitHub + GitHub Actions | Code history, tests, Windows/macOS builds, signatures and controlled releases. |

Technology boundary React never executes arbitrary SQL. Tauri IPC, HTTP APIs, SQLite and PostgreSQL are adapters around the same typed application commands and queries. Python connectors return candidate observations; they never post authoritative financial facts directly.

# 4. Component architecture — confirmed capability

The target explicitly supports a modular component architecture. V1 will be delivered as a modular monolith: one installable application with strongly separated components. This provides simpler deployment and transactions now while retaining the ability to move selected components behind server APIs later.

## 4.1 Required architectural layers

| Layer | Responsibility | Dependency rule |
| --- | --- | --- |
| Presentation | Screens, navigation, forms, charts and user interaction. | Depends only on typed client/application contracts. |
| Application services | Use cases, workflows, transactions, approvals and orchestration. | Coordinates domain components through ports; contains no UI logic. |
| Financial domain | Entities, value objects, policies and deterministic calculations. | Depends on no database, Tauri, network, broker or AI framework. |
| Ports / contracts | Repository, evidence, price, connector, identity, clock and notification interfaces. | Owned by the application/domain side, not by adapters. |
| Adapters | SQLite, PostgreSQL, filesystem, HTTP, broker import, Python worker and AI provider implementations. | May depend inward on contracts; inward layers never depend outward on adapters. |

## 4.2 Component isolation requirements

Each component owns its commands, queries, validation rules and repository interface.

A component may reference another component only through an explicit application contract or published domain event.

No component reads or writes another component’s tables directly.

Cross-component updates use one application transaction locally or a server-side transaction/outbox pattern centrally.

Every interface is versioned; adapters can be replaced without changing canonical business entities.

Critical calculation tests run independently of the desktop shell, network and database engine.

Shared utilities are limited to true platform capabilities; business logic is not hidden in a generic common module.

Components remain deployable together until scale, security or organizational evidence justifies separation.

## 4.3 Recommended bounded components

| Component group | Components | Authority / output |
| --- | --- | --- |
| Platform | Configuration, audit, approvals, exceptions, health, snapshot and restore | Governed configuration, operational evidence and recoverability. |
| Registries | Account Registry, Security Master, Symbol History | Stable account/security identities and effective-dated aliases. |
| Capture | Source Evidence, Import Staging, Connector Runtime | Immutable raw inputs, parser versions and validated candidates. |
| Financial ledger | Investment Activity Ledger, Lot/Basis, Distribution Characterization | Independent events, explicit lots, dual basis, ROC and reconciliation. |
| Market/dividend | Price Service, Dividend Intelligence, Calendar | Timestamped prices, declarations and canonical Saturday–Friday schedule. |
| Planning | Calculator Plan, Income Plan, Cash Burndown | Versioned Plan, projections, actuals and account cash sufficiency. |
| Reporting | Position Details, ROI, Trends, Dashboard | Reconciled views over canonical facts with formula/source drill-down. |
| Decision support | Allocation, Shopping Cart, Backtesting, Tax Projection | Alternatives, allocation progress, historical evidence and governed warnings. |
| AI advisory | AI Gateway and Analysis Run Registry | Bounded snapshots, provenance, recommendations and owner decisions only. |

# 5. Deployment profiles

| Profile | Data authority | Clients | Purpose |
| --- | --- | --- | --- |
| A — Desktop Local (V1) | Local SQLite on active computer | One Tauri desktop session | Initial production deployment; offline-capable and simplest to operate. |
| B — Controlled Device Handoff | One verified local SQLite head at a time | Windows and/or Mac used sequentially | Snapshot catalog identifies newest state and prevents silent branching. |
| C — Desktop Connected | Central PostgreSQL through server API | Multiple Tauri desktop clients | Concurrent authenticated remote access with centralized authority. |
| D — Web Connected | Central PostgreSQL through the same server API | Browser plus Tauri clients | Remote access without local installation while preserving shared business contracts. |
| E — Hybrid / Offline Connected (future) | Central authority plus local cache/change journal | Intermittently connected clients | Only after explicit conflict, security and synchronization design is approved. |

Expansion guarantee Profiles C and D are required architectural capabilities. Profile E is not implied by ordinary centralized access; concurrent offline editing is a separate complexity and must not be accidentally introduced.

# 6. V1 local-first runtime architecture

- The React UI sends typed commands and queries through a FinanceClient interface.

- The desktop implementation routes FinanceClient calls through restricted Tauri IPC to Rust application services.

- Application services execute domain rules and repository operations inside explicit transactions.

- SQLite repositories persist canonical facts; the evidence store retains source files and hashes.

- Read models supply screens, tables and charts without making those views authoritative.

- The audit service records imports, approvals, corrections, calculations, automated actions and restores.

- The snapshot coordinator produces and verifies immutable recovery bundles and device manifests.

## 6.1 Financial data rules

Use fixed-scale integer storage for authoritative money, price, quantity and rate fields, with domain-specific scale documented in schema metadata.

Transactions are independent immutable events. Corrections use linked reversals, replacements or new versions.

The application never assumes FIFO. Lowest-cost-first may be recommended; owner selection and broker reconciliation are explicit.

Actual price-paid performance basis and tax-adjusted basis remain separate.

Only CRF may have legitimate zero-cost DRIP lots. Historical source accounts remain valid; future automatic CRF DRIP capture is enabled only for FI Roth.

Declaration, approved Plan, projected income and actual cash remain separate states.

Unknown or conflicting values create visible exceptions and are never silently converted to zero.

# 7. Computer awareness and safe handoff

Source code, financial data and supporting evidence use different currency mechanisms. GitHub determines the current code release; snapshot lineage determines the current financial database; content hashes determine evidence identity.

| Snapshot field | Purpose |
| --- | --- |
| database_id | Identifies the logical Finance Management System dataset. |
| snapshot_id / parent_snapshot_id | Creates an immutable ancestry chain rather than relying only on clock time. |
| device_id / device_name | Identifies which computer created the state. |
| change_sequence / last_event_at | Shows the data head represented by the snapshot. |
| schema_version / calculation_version / app_version | Makes the state reproducible and upgrade-safe. |
| database_hash / evidence_manifest_hash | Detects corruption, incomplete transport or unintended modification. |
| validation_status / restore_test_status | Prevents an unverified backup from being treated as recoverable. |

## 7.1 Startup comparison behavior

| Relationship | Required behavior |
| --- | --- |
| Local head equals published head | Open normally. |
| Published head descends from local head | Another computer is newer; block ordinary writing until the newer state is restored or explicitly reviewed. |
| Local head descends from published head | Local computer is newer; publish a verified snapshot after the next accepted change/checkpoint. |
| Neither head descends from the other | Branch conflict; preserve both states and require explicit reconciliation or approved branch selection. |
| Transport unavailable | Allow controlled offline work with visible unverified-handoff status; do not claim the computer is current. |
| Snapshot/hash validation fails | Reject the candidate and retain the last verified recoverable state. |

The live SQLite database is never placed directly in OneDrive, iCloud Drive, Dropbox or a network share. The transport carries consistent backup bundles and manifests. Cloud synchronization provides awareness and transport, not the database locking mechanism.

# 8. Centralized server and multiple remote clients

Confirmed target capability The system must support evolution into a centralized server-based financial operating system that accepts multiple concurrent remote client connections. V1 component boundaries, data contracts and repositories are required to preserve this option.

## 8.1 Central deployment architecture

| Central layer | Recommended implementation | Responsibility |
| --- | --- | --- |
| Clients | Tauri desktop and React web client | Use the same FinanceClient command/query contract; no direct database access. |
| Edge/API | TLS reverse proxy plus versioned HTTPS API | Authentication enforcement, request limits, API version routing and transport security. |
| Application server | Rust service using the shared application/domain crates; Axum is the preferred HTTP adapter | Commands, queries, transactions, approvals, calculations and event publication. |
| Identity | OIDC-compatible identity provider and role/permission policy | Authenticated users, sessions, device registration and least-privilege authorization. |
| Operational database | PostgreSQL | Central authoritative transactions, optimistic concurrency and multi-client consistency. |
| Evidence store | Encrypted S3-compatible object storage or governed filesystem service | Statements, imports, tax evidence, attachments, hashes and retention. |
| Background work | Durable server job runner; PostgreSQL-backed queue initially | Imports, retrieval, reports, snapshots and AI tasks without introducing Kafka prematurely. |
| Client updates | Server-Sent Events or WebSocket adapter where justified | Notify connected clients of posted changes; clients re-query authoritative read models. |
| Observability | Structured logs, metrics, traces, health checks and owner-readable operations view | Diagnose imports, failures, performance, backup and security events. |
| Recovery | PostgreSQL backup/PITR plus evidence backups and tested restore procedures | Central recovery that retains audit and version history. |

## 8.2 How V1 avoids a future rewrite

| V1 design choice | Central evolution |
| --- | --- |
| FinanceClient interface in the React application | LocalTauriFinanceClient is replaced by RemoteHttpFinanceClient; screens and workflows remain. |
| Application/domain crates independent of Tauri | The same crates run inside a server executable. |
| Repository ports owned by the core | SQLite repositories are supplemented by PostgreSQL repositories. |
| Versioned command/query DTOs | Tauri IPC DTOs become or generate versioned HTTP API contracts. |
| Stable canonical IDs and immutable events | Records retain identity when migrated from local to central authority. |
| Content-addressed evidence | Evidence migrates to object storage without changing transaction references. |
| Audit and approval components | User/device identity is added without redesigning financial facts. |
| Deterministic golden tests | The same business-rule suite validates both local and server deployments. |

## 8.3 Concurrency and consistency

The centralized server is the only writer to PostgreSQL; clients submit commands rather than SQL.

Commands carry record/version expectations. Conflicting updates return a visible concurrency exception instead of last-write-wins data loss.

Multi-record financial changes execute within server-side database transactions.

An outbox pattern publishes cross-component events only after the authoritative transaction commits.

Read models may be cached, but every screen identifies freshness and can re-query authoritative results.

Administrative, import, approve, restore and ordinary edit permissions remain distinct even for a small initial user population.

Remote connectivity uses TLS; secrets and broker identifiers are excluded from logs, AI prompts and ordinary exports.

## 8.4 Local-to-central migration stages

- Run a centralized technical proof using the existing application core and a PostgreSQL repository adapter.

- Add server identity, OIDC authentication, authorization and device/session records.

- Create a verified migration package from the latest local snapshot and import it into PostgreSQL.

- Reconcile counts, quantities, money, basis, evidence hashes, versions and audit history before authority changes.

- Switch the designated desktop client from LocalTauriFinanceClient to RemoteHttpFinanceClient.

- Run local and central systems read-only in parallel long enough to compare critical calculations and views.

- Record an explicit authority-cutover event; the local database becomes a recoverable export/cache, not an independent writer.

- Add additional desktop and web clients after transaction, permission, backup and concurrency acceptance tests pass.

## 8.5 What is not required for V1

No microservice fleet. Begin with a modular server application and extract only components that demonstrate independent scale or security needs.

No Kubernetes requirement. A single governed server deployment is sufficient until operational evidence justifies orchestration.

No Kafka or distributed event bus. Use database transactions and an outbox/job mechanism first.

No live synchronization of SQLite files.

No automatic conflict merge of financial transactions.

No concurrent offline editing. If later required, design a dedicated change journal, conflict policy and security model.

# 9. Application security and operational controls

| Control | Desktop-local | Centralized |
| --- | --- | --- |
| Secrets | Operating-system credential vault; never ordinary config/database fields. | Server secret manager plus client token storage in OS vault. |
| Authentication | Owner/device session boundary and approval roles. | OIDC authentication, sessions, devices, roles and permissions. |
| Database protection | Local filesystem permissions, full-disk encryption recommendation and encrypted backups. | Network isolation, TLS, database roles, encryption and audited administration. |
| Updates | Signed desktop releases; verified migration before startup. | Signed clients plus versioned server deployment and backward-compatible API window. |
| Evidence | Hashes, source metadata and controlled local retention. | Encrypted object storage, retention policy and access audit. |
| Recovery | Immutable snapshots, integrity checks and test restore. | Database backups/PITR, object-store recovery and full-system restore testing. |

# 10. Repository and build structure

| Path | Responsibility |
| --- | --- |
| apps/desktop | React/Tauri desktop application and LocalTauriFinanceClient adapter. |
| apps/web (future) | React web client using RemoteHttpFinanceClient. |
| services/server (future) | Central Rust application server and HTTP adapter. |
| crates/financial-domain | Entities, values, calculations and policies with no framework dependencies. |
| crates/application-core | Commands, queries, use cases, ports and orchestration. |
| crates/storage-sqlite | Local repositories and migrations. |
| crates/storage-postgres (future) | Central repositories and migrations. |
| crates/import-engine | Source staging, mapping, validation, idempotency and reconciliation. |
| crates/snapshot-service | Backup bundles, hashes, lineage, handoff and restore. |
| packages/app-contracts | Generated/shared TypeScript command/query types. |
| packages/ui-components | Governed design system and reusable financial UI components. |
| workers/python-connectors | Optional provider-specific retrieval and analytical jobs. |
| database/seed and tests/golden | Migration data, deterministic cases and cross-engine reconciliation fixtures. |
| docs/architecture and docs/adr | Governing architecture, decisions, requirements and acceptance evidence. |

# 11. Golden Business Outcome Harness

Required proof capability The application must prove owner-level financial outcomes, not merely that individual functions returned values. The Golden Business Outcome Harness executes approved scenarios through the same application and financial-domain services used in production, compares every material intermediate and final result with independently approved expectations, and produces a human-readable evidence report.

The harness is a release-control component shared by local desktop, centralized server, migration, restore and calculation-version validation. It establishes repeatable evidence for questions such as: Given everything known as of a stated date, what is projected Marketplace household MAGI, what headroom remains, how uncertain is the forecast, and which recorded facts and rules caused the answer?

## 11.1 Proof boundary and decision states

| Harness must prove | Harness must not claim |
| --- | --- |
| All captured facts were classified, included or excluded under an identified effective-dated rule. | That an unknown future dividend, distribution, gain, correction or tax characterization cannot occur. |
| Approved assumptions, forecast ranges, safety reserve and data-completeness status are visible. | That a point forecast is a guarantee or professional tax advice. |
| The same inputs, rule version and calculation version reproduce the same result. | That a green status is valid when required inputs are missing or unresolved. |
| Every total drills down to source transactions, adjustments and classification rationale. | That a test passes merely because the UI displays the expected final number. |

| Decision state | Required meaning |
| --- | --- |
| SAFE | The conservative projection remains below the applicable threshold after the approved safety reserve, and required data is complete. |
| WATCH | The base case remains below the threshold, but uncertainty, trend or protected headroom requires attention. |
| LIKELY OVER | The conservative or most-supported projection exceeds the threshold even though the year is not final. |
| OVER | Recorded actual-to-date qualifying income has exceeded the threshold. |
| INDETERMINATE | Missing, conflicting or unapproved classifications prevent a defensible conclusion; the system must not substitute zero or display SAFE. |

## 11.2 Harness architecture and evidence contract

| Harness component | Required responsibility |
| --- | --- |
| Golden scenario registry | Version-controlled, human-readable scenario files with stable IDs, requirement links, as-of date, rule version and owner approval. |
| Production-path driver | Invokes the same commands, calculation services and domain policies used by the application; no duplicate test-only business formula. |
| Independent expected oracle | Stores manually reviewed expected inclusions, exclusions, subtotals, range and final status; expected values are never regenerated by the code under test. |
| Trace comparator | Compares inputs, classifications, intermediate subtotals, precision/rounding, output and warnings—not only the final number. |
| Evidence reporter | Produces owner-readable pass/fail evidence with actual versus expected values, source/rule references, assumptions, unresolved items and build identity. |
| Release gate | Blocks release, migration, restore or centralized cutover when a required golden case changes unexpectedly or required evidence is incomplete. |

| Required scenario field | Purpose |
| --- | --- |
| scenario_id / scenario_version | Stable identity and controlled evolution. |
| business_question / requirement_ids | Links the test to the owner outcome and governing requirements. |
| as_of_date / coverage_year | Prevents present-day rules or future events from contaminating historical cases. |
| input_facts / provenance | Synthetic or approved snapshot facts with source identity and completeness status. |
| rule_set_id / calculation_version | Identifies the effective-dated policy and executable logic. |
| expected_included / expected_excluded | Makes classification decisions directly reviewable. |
| expected_subtotals / expected_range | Validates the calculation path and uncertainty model. |
| expected_status / expected_warnings | Validates the decision-support behavior. |
| tolerance / precision_policy | Uses exact fixed-scale comparison unless a documented domain tolerance is required. |
| approval / rationale / approved_at | Prevents silent golden-answer changes and records why the expectation is authoritative. |

## 11.3 Required test levels

| Level | Coverage | Examples |
| --- | --- | --- |
| L0 — Invariants | Rules that must always hold. | No unintended FIFO; no duplicate posting; canonical Saturday–Friday week; no silent unknown-to-zero conversion. |
| L1 — Golden calculations | Deterministic business calculations independent of UI and infrastructure. | Marketplace MAGI, dividend projection, ROI components, basis, burndown, allocation and backtesting metrics. |
| L2 — Component workflows | Commands and events across bounded components. | Import → stage → validate → approve → post → recalculate → audit. |
| L3 — Owner journeys | End-to-end questions expressed in business language. | Will I cross the Marketplace threshold? Can planned income fund the forward cash horizon? What is the impact of an exit/replacement? |
| L4 — Recovery and portability | Result preservation across operational changes. | Backup/restore, device handoff, schema migration, Windows/macOS and SQLite/PostgreSQL reconciliation. |

## 11.4 First locked golden pack — 2026 Marketplace MAGI

The first golden pack will validate the Marketplace Premium Tax Credit risk question because it exercises transaction classification, tax treatment, rule versioning, forecasting, uncertainty, warnings, traceability and owner-level decision support. The working 2026 example for a tax family of two in the contiguous United States or D.C. is derived—not hardcoded—as 2025 HHS poverty guideline $21,150 × 400% = $84,600. The applicable coverage year, guideline year, household size, jurisdiction, percentage and authoritative source must be stored as effective-dated rule data and confirmed before use.

| Scenario ID | Required golden behavior |
| --- | --- |
| G-MAGI-01 | A complete conservative projection safely below the rule-derived threshold returns SAFE and shows raw and protected headroom. |
| G-MAGI-02 | Values immediately below, at and above the boundary produce deterministic boundary behavior with no rounding ambiguity. |
| G-MAGI-03 | A taxable traditional IRA distribution increases projected household MAGI and can change the warning state. |
| G-MAGI-04 | Qualified FI Roth distributions and internal Roth/HSA investment activity are excluded when the approved classification supports exclusion. |
| G-MAGI-05 | Car taxable dividends are included; a distribution with unresolved ROC characterization produces an explicit range or INDETERMINATE state. |
| G-MAGI-06 | Changing tax withholding changes tax-payment projections but does not reduce gross taxable income or Marketplace MAGI. |
| G-MAGI-07 | A realized taxable capital gain is included and its source transaction remains traceable. |
| G-MAGI-08 | A declaration or approved Plan change affects the remaining forecast but never rewrites actual-to-date cash. |
| G-MAGI-09 | Missing transactions, incomplete account coverage or unapproved classifications prevent SAFE and identify the exact remediation required. |
| G-MAGI-10 | Year-end values reconcile to the applicable tax forms; differences remain visible with evidence and approved adjustments. |

| Required owner-facing output | Definition |
| --- | --- |
| Applicable threshold | Effective-dated, source-linked rule result rather than a magic number. |
| Actual included year to date | Posted qualifying facts through the stated as-of date. |
| Known remaining / base forecast / conservative forecast | Separated future layers with assumptions and source quality. |
| Uncertain amount | Explicit unresolved classification or amount range. |
| Raw headroom / protected headroom | Threshold less projection, and threshold less conservative projection and approved safety reserve. |
| Data completeness | Complete, incomplete or pending review with missing-source details. |
| Decision state and warnings | SAFE, WATCH, LIKELY OVER, OVER or INDETERMINATE with explanation. |
| Calculation trace | Drill-down from result to rule, category, transaction, evidence and version. |

## 11.5 Golden-answer governance and release policy

Golden expectations are reviewed business evidence, not disposable snapshots. A failing test is investigated before any expected value is changed.

No tool, AI process or application build may automatically approve or overwrite a golden expectation.

A rule change creates a new effective-dated rule and scenario version; historical golden cases remain reproducible under their original rule version.

Every pull request that changes financial entities, classification, calculation, import, forecast, precision, migration or restore behavior runs the affected golden packs.

The evidence report records scenario version, rule version, calculation version, application build/commit, database adapter, platform, execution time and exact differences.

The same mandatory cases must pass through the local and centralized deployment paths before PostgreSQL authority cutover or multi-client production release.

Owner acceptance is required for the initial expected results and for any material business-meaning change.

# 12. Delivery roadmap and release gates

| Milestone | Scope | Exit gate |
| --- | --- | --- |
| 0 — Architecture control | Publish this V1.1, ADRs, component contracts, MVP boundary and golden-harness contract. | Every major choice and initial golden expectation has owner-approved rationale and traceability. |
| 1 — Platform proof | Windows/macOS shell, SQLite migration, device ID, snapshot, newer-device detection and restore. | Both platforms pass the same restore and handoff test. |
| 2 — Canonical foundation | Registries, evidence, import staging, ledger, audit, exceptions and canonical week. | Migration seed counts and critical totals reconcile exactly. |
| 3 — Dividend vertical slice | Fidelity/Schwab capture → validation → DividendActual → Income Plan/Dashboard/Trends. | One fact updates every actual view without re-entry; re-import is idempotent. |
| 4 — Lots and ROI | Dual basis, CRF policy, sales/options, explicit lot reconciliation and lifetime components. | No FIFO assumption; CRF tests and broker reconciliation pass. |
| 5 — Planning and tax | Calculator Plan, burndown, non-ROI events, ROC and Marketplace projection. | The locked Marketplace MAGI golden pack, state separation, tax categories and warning tests pass. |
| 6 — Decision intelligence | Allocation, Shopping Cart, backtesting, classification review and AI advisory. | Scenarios expose components, sources, assumptions and owner decisions. |
| 7 — Release hardening | Signed installers, update, accessibility, performance, backup and restore drills. | Owner acceptance matrix and recovery tests pass. |
| 8 — Centralization proof | Shared core on Rust server, PostgreSQL adapter and remote desktop client. | Local/central golden tests reconcile and concurrent-command controls pass. |
| 9 — Multi-client production | OIDC, web client, operations, central backup and controlled authority cutover. | Multiple authenticated clients operate against one audited authoritative server. |

# 13. Required architecture decision records

| ADR | Decision |
| --- | --- |
| ADR-0001 | Tauri 2 desktop shell and React/TypeScript presentation. |
| ADR-0002 | Rust deployment-independent application/domain core. |
| ADR-0003 | SQLite local authority and PostgreSQL centralized authority. |
| ADR-0004 | Fixed-scale authoritative financial arithmetic. |
| ADR-0005 | Modular monolith component boundaries and dependency rules. |
| ADR-0006 | FinanceClient local/remote abstraction and versioned contracts. |
| ADR-0007 | Immutable snapshot lineage and controlled device handoff. |
| ADR-0008 | Immutable transaction events plus relational current/read models. |
| ADR-0009 | Evidence store, import idempotency and correction-not-erasure. |
| ADR-0010 | Optional Python connector worker and restricted posting boundary. |
| ADR-0011 | Central server, OIDC, optimistic concurrency and PostgreSQL migration path. |
| ADR-0012 | AI advisory boundary, provenance and prohibition on authoritative mutation. |
| ADR-0013 | Golden Business Outcome Harness, independent expected oracle, evidence contract and golden-answer approval governance. |

# 14. Architectural acceptance criteria

| ID | Acceptance criterion |
| --- | --- |
| AC-ARCH-01 | The same React screen can operate through LocalTauriFinanceClient or RemoteHttpFinanceClient without embedding persistence logic. |
| AC-ARCH-02 | The financial-domain test suite runs without Tauri, SQLite, PostgreSQL, network or UI dependencies. |
| AC-ARCH-03 | SQLite and PostgreSQL repository adapters pass the same repository contract tests before central cutover. |
| AC-ARCH-04 | Replacing a price, dividend, AI or broker adapter does not change canonical business entities. |
| AC-ARCH-05 | No UI or component directly accesses tables owned by another component. |
| AC-ARCH-06 | A newer verified snapshot from another computer is detected before ordinary local writing begins. |
| AC-ARCH-07 | A divergent snapshot branch is preserved and blocked for explicit resolution; it is never silently merged. |
| AC-ARCH-08 | A local dataset migrates to PostgreSQL with reconciled counts, quantities, money, basis, evidence hashes, versions and audit history. |
| AC-ARCH-09 | Two authenticated clients can submit concurrent commands and receive deterministic success or visible concurrency conflicts. |
| AC-ARCH-10 | Every centralized command records user, device, time, request/correlation ID, result and material change evidence. |
| AC-ARCH-11 | Signed Windows and macOS releases pass migration, backup and restore tests before distribution. |
| AC-ARCH-12 | No AI, import or connector adapter can bypass validation/approval to mutate authoritative financial facts. |
| AC-ARCH-13 | Every required golden scenario executes through production application/domain services and compares approved intermediate and final results. |
| AC-ARCH-14 | A required golden mismatch blocks release; expected results cannot be automatically regenerated or approved by the code under test or an AI process. |
| AC-ARCH-15 | The Marketplace MAGI result shows the rule source/version, actual-to-date, forecast layers, uncertainty, completeness, headroom, warning state and full calculation trace. |
| AC-ARCH-16 | Missing or unresolved Marketplace inputs return INDETERMINATE and never a misleading SAFE result. |
| AC-ARCH-17 | Mandatory golden outcomes reconcile across restore, Windows/macOS, SQLite/PostgreSQL and local/remote execution before the related release gate passes. |

# 15. V1 status and controlled evolution

V1.1 target locked The system will begin as a local-first desktop application and is architecturally required to expand into a centralized server-based system with multiple remote clients. The Golden Business Outcome Harness is a required release-control component across both deployment models. Centralization changes deployment authority and adapters—not the financial domain, business components, golden business meaning or primary user workflows.

A future change to the desktop framework, domain language, local database, central database, component boundaries, precision policy, device-handoff model or local/remote client contract requires an approved ADR and a new version of this target architecture. Ordinary implementation detail may evolve within these boundaries.

# 16. Authoritative technical and rule references

Tauri 2 architecture: https://v2.tauri.app/concept/architecture/

Tauri SQL plugin and supported engines: https://v2.tauri.app/plugin/sql/

Tauri external binaries / sidecars: https://v2.tauri.app/develop/sidecar/

Tauri signed updater: https://v2.tauri.app/plugin/updater/

Tauri GitHub build pipeline: https://v2.tauri.app/distribute/pipelines/github/

React documentation: https://react.dev/

SQLite appropriate uses: https://sqlite.org/whentouse.html

SQLite WAL and network filesystem limitation: https://www.sqlite.org/wal.html

SQLite consistent backup guidance: https://sqlite.org/howtocorrupt.html

DuckDB documentation: https://duckdb.org/docs/current/

IRS Premium Tax Credit questions and answers: https://www.irs.gov/affordable-care-act/individuals-and-families/questions-and-answers-on-the-premium-tax-credit

IRS Publication 505 (2026): https://www.irs.gov/pub/irs-pdf/p505.pdf

2025 HHS poverty guidelines — Federal Register: https://www.federalregister.gov/documents/2025/01/17/2025-01377/annual-update-of-the-hhs-poverty-guidelines

HealthCare.gov Marketplace income guidance: https://www.healthcare.gov/income-and-household-information/income/

PROJECT LOCK DISPOSITION — 15 August 2026

Status: LOCKED TARGET ARCHITECTURE V1.1

Accepted as the governing technical architecture for the Finance Management System. Tauri 2 + React/TypeScript + Rust + SQLite local-first; path to PostgreSQL multi-client; Golden Business Outcome Harness required; modular monolith; immutable snapshot device handoff. Later changes require an approved ADR and version update.

Consistent with Build Package v2.0, Cross-Cutting BR-X baseline, and locked domain target architectures. Development tool: Cursor.